Service Incident Timeline

Customer Digital Platform | Executive evidence pack | 25 June 2026, 10:00 ICT

| Incident | Customer Digital Platform – SEV-2 service degradation |
| --- | --- |
| Scenario status | AMBER – partially recovered; root cause remains unconfirmed |

# Confirmed incident timeline

Scope: The customer web portal, mobile app sign-in, and checkout journey share the affected identity and API gateway path.

| Time | Confirmed observation | Owner | Business effect |
| --- | --- | --- | --- |
| 08:10 | Gateway monitoring detected sustained latency above the 1.2-second target. | Narin Kittipong Incident Commander | No confirmed customer impact yet |
| 08:18 | Authentication and checkout error rate reached 6.8%. | Kanya Rattan Platform Engineering | Sign-in and checkout retries increased |
| 08:28 | SEV-2 incident declared; recovery bridge opened. | Narin Kittipong | Executive escalation threshold reached |
| 08:40 | Customer Operations recorded elevated contact volume across web and mobile support queues. | Mira Chanan Customer Operations | Customers report failed sign-in and payment attempts |
| 08:55 | A connection-pool configuration change is a working hypothesis only; root cause is not confirmed. | Kanya Rattan | No external cause statement is approved |
| 09:12 | Rollback completed. Error rate fell to 1.9%; latency remained above target. | Platform Engineering | Service is usable but still degraded |
| 10:00 | Current status: AMBER. Monitoring, vendor confirmation, and customer communication decision remain open. | Incident Command | Executive decision is needed before external communication |

# Decisions required

| Decision | Recommended owner | Decision deadline |
| --- | --- | --- |
| Approve the customer advisory wording if the service remains AMBER at 10:20. | Mira Chanan | 10:20 ICT |
| Authorize the identity-platform vendor escalation and named technical bridge. | Narin Kittipong | 10:30 ICT |
| Confirm whether the recovery team may defer noncritical releases until stability is restored. | Lina Sutham Executive Sponsor | 10:30 ICT |

# Evidence and communication guardrails

Confirmed: Use the incident timeline and service dashboard for verified service status and customer-impact metrics.

Working hypothesis: The configuration change is not an approved root-cause statement and must not be presented as fact.

Unknown: The final root cause, vendor contribution, duration to full recovery, and customer compensation decision are not yet known.